PROJECT PLANNING PHASE

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Project Name: ServiceNow-Based Employee Laptop Request Application

Product Backlog, Sprint Schedule, and Estimation

The backlog below follows the supplied template columns for Sprint, Functional Requirement (Epic), User Story Number, User Story/Task, Story Points, Priority and Team Members. ■filecite■turn5file1■L8-L15■

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Application & Data Model | USN-1 | As an employee, I can create a standardized laptop request with required details. | 3 | High | Project Team |
| Sprint-1 | Application & Data Model | USN-2 | As an employee, I can select Basic or Advance laptop type and provide a reason. | 2 | High | Project Team |
| Sprint-1 | Service Catalog | USN-3 | As an employee, I can access the Laptop Request through the Employee Service Catalog / Record Producer. | 2 | High | Project Team |
| Sprint-1 | Application & Data Model | USN-4 | As the system, I can store requester and manager information with the request. | 3 | High | Project Team |
| Sprint-2 | Validation | USN-5 | As the system, I can prevent a duplicate laptop request by the same employee within the same year. | 5 | High | Project Team |
| Sprint-2 | Approval Workflow | USN-6 | As a manager, I can review a submitted laptop request for approval. | 3 | High | Project Team |
| Sprint-2 | Approval Workflow | USN-7 | As the system, I can update request status after approval or rejection. | 2 | High | Project Team |
| Sprint-2 | Notifications | USN-8 | As an employee, I can receive notification about the request outcome. | 2 | Medium | Project Team |
| Sprint-3 | Security | USN-9 | As an administrator, I can configure IT employee and IT manager roles/groups. | 2 | High | Project Team |
| Sprint-3 | Security | USN-10 | As the system, I can enforce access through ACLs. | 5 | High | Project Team |
| Sprint-3 | Testing & Deployment | USN-11 | As the project team, I can test request, duplicate prevention, approval and access scenarios. | 3 | High | Project Team |
| Sprint-3 | Testing & Deployment | USN-12 | As the project team, I can validate and deploy the configuration using an Update Set. | 2 | Medium | Project Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date (Planned) | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | TBD | TBD | TBD | TBD | TBD |
| Sprint-2 | 12 | TBD | TBD | TBD | TBD | TBD |
| Sprint-3 | 12 | TBD | TBD | TBD | TBD | TBD |
| Total | 34 |  |  |  | TBD |  |

Planned total: 34 story points. Actual completed points, release dates and observed velocity are left as TBD because they are not supplied in the project evidence.

Planned average workload: 34 / 3 = 11.33 story points per sprint. This is a planning estimate, not actual team velocity.

The supplied template specifically asks for a project tracker containing total story points, duration, planned dates, completed points and actual release date. ■filecite■turn5file1■L34-L47■